## Slide 1: Group 16 Wrap-Up

## Slide 2: Completed Craft

## Slide 3: Design Changes
Pretty much the entire design of the craft changed
From the original PDR presentation:
  We removed a third propeller because of budget concerns
  The front end was chopped off to fit in bin
  Entire craft was put on an angle
  2 main propellers were attached on servos to rotate them

## Slide 4: Things we would have done differently:
Not redesign the craft 2 weeks before competition
Not make the craft 2 feet wide

## Slide 5: Budget Comparison
PDR Plan: Actual Budget:

## Slide 6: Mass Comparison
PDR Plan:
Original Estimate for the mass was 762 g
Actual Mass:
Original mass was exactly 800 g, after trimming some material
it was closer to 730 g